## Slide 1
CP3
DESIGN REVIEW · 15 SEP 2026
Specimen Sorter API
Sorter middleware calls one POST on lis-crs-spec-ack-svc. It sends out or registers the tube by USID, with the checks and packing Specimen Acknowledgement runs today.
SERVICE
lis-crs-spec-ack-svc
CHANGE
TMP-000 (key pending)
TARGET
30 May 2027
STATUS
Design approved
PRESENTERS
Ka
REVIEWERS
Tony Chong, CP3 panel
Notes: Design closed on 10 Sep with Tony Chong as reviewer. Two changes since: no lab column on the map (14 Sep) and the sorter now comes in through HA APIM (15 Sep). The Change Request key still has to be created by hand.

## Slide 2
AGENDA
What this review covers
01
Background
Staff clicks today, sorter calls tomorrow
02
Existing design
What the Spec Ack screen owns
03
Proposed change
One POST, four outcomes
04
API contract and data
APIM call, sorter map, audit
05
Promotion and fallback
Seed, deploy, pilot, roll back
06
Open questions
What to settle before SIT
Notes: Most of the time should go on the outcome flow and the sorter map. Those carry the decisions.

## Slide 3
01. BACKGROUND
Staff scan and click today. The sorter will call LIS
AS-IS
Staff scan and press
Where: Specimen Acknowledgement in lab-crs-app
Action: scan the label, then Send-out or Register
Checks and packing: run on the screen
TO-BE
Sorter scans, LIS decides
Where: sorter middleware through HA APIM
Action: one POST with the USID
Result: status on the same call, sorter bins the tube
Notes: Middleware cannot call the staff register endpoint on its own, because the packing is built on the screen first. That is the whole reason for a new API.

## Slide 4
02. EXISTING DESIGN
The Spec Ack screen owns validation and packing
Action | Screen does | Service does | Sorter API
Retrieve GCRS order | Scans USID, calls retrieve | retrieveGcrOrder (GET hard-codes ltc611) | Retrieve as the mapped user
Send-out | Staff click | sendOutSpecimen | Same send-out path
Validation | Soft prompts, hard validator | Assumes checks passed | Soft to ALS, hard to Failure
Packing | Groups tests, request no., ward and doctor | register() needs the packing | Server-side convertor
Worksheet | Builds Ro, staff pick | Three print methods | Print all, after Registered
PHLC | Calls after register | createPhlcLabOrder | After Registered
Notes: The service only runs the writes. Everything in the second column is what moves behind the new API.

## Slide 5
03. PROPOSED CHANGE
One POST, the screen logic behind it, one map table
New API
POST /api/sorter/auto-register on lis-crs-spec-ack-svc. Staff /api/specack is unchanged.
Move screen logic
Retrieve, validation and packing run server-side, then the existing send-out, register, print and PHLC.
Sorter map
loe_specimen_sorter_map: sorter id to LIS user, hospital, server and workbench.
Audit
SORT_* actions plus today's REG and SEND_OUT on LOE_AUDIT_TRAIL.
Notes: No new service and no DDL on workbench. The staff click path stays as the fallback bin.

## Slide 6
03A. OUTCOME FLOW
Every tube ends in one of four statuses
POST
USID + sorterId
Checks
pass?
No
Yes
Relabel
rules?
Yes
No
All tests
send-out?
Yes
No
REGISTERED
FAILURE
Unknown sorter, lab, mixed, hard check, 4422
RELABEL
Multi-group, suffix, DFT time flag
SEND_OUT
Existing send-out, no print
RETURNED ON DATA.STATUS
REGISTERED | SEND_OUT | RELABEL | FAILURE
HTTP 200 on every decision. Soft alerts go to ALS, never the body.
Notes: A tube with both local and send-out tests fails rather than splitting (D3). Relabel is never reported as Failure.

## Slide 7
04. API CONTRACT
Middleware calls through HA APIM with a gateway key
POST /api/sorter/auto-register
JSON
// request
{
"usid": "UC26CAB0079X",
"sorterId": "UCH-SORTER-01",
"hospital": "UCH",
"hkid": null, "patientName": null
}
// response data
{
"status": "REGISTERED",
"labCode": "CPS", "testCode": "LFT"
}
Gateway headers
x-gateway-apikey and x-ha-hospcode. No Hub JWT.
Hospital is optional
Omitted: loesort_hosp. Different from the map: Failure.
Bin from data.status
HTTP 200 is not Registered. 500 means retry.
Notes: Same hosts and headers as the GCRS-LIS API specification v1.0, but a new APIM product. Business failure codes sit on data.code, never as an HTTP 4xx from LIS.

## Slide 8
04A. SORTER IDENTITY
User and workbench come from the sorter id, not a PC
STAFF TODAY
Login decides
User: staff LIS account
Workbench: selectWorkbench by PC name or IP
Retrieve GET: hard-codes user ltc611
SORTER POST
Sorter id decides
User: loesort_usercode on the map
Workbench: map wkbh_id plus the order's lab
Hospital: request value, else loesort_hosp
Notes: The sorter must never use the retrieve GET, because of the hard-coded user. Audit rows carry the map user and the workbench station name.

## Slide 9
04B. DATA MODEL
loe_specimen_sorter_map has no lab column
Column | Type | Role
loesort_key | NUMBER | Primary key
loesort_sorter_id | VARCHAR2(64) | Sorter identifier, unique index
loesort_usercode | VARCHAR2(32) | Dedicated sorter LIS user
loesort_hosp | VARCHAR2(8) | Hospital when the request omits it
loesort_server_name | VARCHAR2(64) | Server to open LAB_DB
loesort_workbench_id | VARCHAR2(16) | Workbench, loaded with the order's lab
One sorter, more than one lab
Lab comes from the retrieved order. Seed one workbench row per lab; a missing row is Failure (D12).
Notes: Rollback is DROP TABLE. Location, station name and printer stay on workbench, so they are not copied onto the map.

## Slide 10
04C. STATUS AND AUDIT
Only REGISTERED prints, and only after the response
Status | Writes | Worksheet and PHLC | Sorter bin
REGISTERED | Lab request, SORT_REG and REG | All worksheets, then PHLC, after return | In-house
SEND_OUT | Send-out, tracking, SORT_SO and SEND_OUT | None | Send-out
RELABEL | SORT_RELABEL only | None | Staff Spec Ack
FAILURE | SORT_FAIL with message code | None | Staff Spec Ack
Notes: A late worksheet does not change a status already returned (D4). Print failure is an ALS warning, nothing more.

## Slide 11
05. NON-FUNCTIONAL
One synchronous call per tube
< 4 s
p95 response
Through audit commit, print excluded
~20/min
Per lab in v1
KTH/QEH and UCH volumes
CPS, HMS
Labs on the order
APS, BBS and MBS return Failure
Notes: Print sits outside the 4 second budget, which is why it runs after the response. PWH volumes are a later wave, not a v1 pass mark.

## Slide 12
06. PROMOTION AND FALLBACK
Seed the map, open the gateway path, pilot CPS and HMS
Promotion
1
Create the sorter LIS user.
2
Seed a workbench row per lab.
3
Insert the map row, with no lab.
4
Deploy lis-crs-spec-ack-svc.
5
Publish the APIM product and NetworkPolicy.
6
Pilot CPS and HMS.
Fallback
1
Stop the middleware. Staff Spec Ack is unchanged.
2
Drop loe_specimen_sorter_map on full rollback.
3
No conversion of historical requests.
Notes: Confirm the Audit Trail filter shows SORT_* before the pilot, or staff cannot find the sorter's attempts.

## Slide 13
07. OPEN QUESTIONS
Four things to settle before SIT
01
Does in-process retrieveGcrOrder need the lab before the USID lookup?
D13. If yes, fix the retrieve, not the map.
02
Is the APIM gateway key the only sorter credential for v1?
D1 changed on 15 Sep.
03
Who creates the Change Request key?
SIT evidence has no ticket yet.
04
Which 2027 promotion window do we file under?
June and July 2027 are past the published calendar.
Notes: D1 to D12 are answered by the requester. D13 is the only open design point; the other three are delivery.

## Slide 14
DISCUSSION
Q&A
Notes: Likely questions: why not let middleware call the staff register; why hospital can be omitted; why mixed tubes fail.

## Slide 15
NEXT
Target completion
30 MAY 2027
Development runs to 31 Dec 2026. Integration test starts January 2027.
CHANGE REQUEST
Create the key by hand
WP1
Close D13 in the retrieve
SIT SEED
Sorter user, workbench, map row
TMP-000 lis-crs-spec-ack-svc · Specimen Sorter API · ref SEM20260612
Notes: The date is the end of promotion preparation. Submission is June and pilot July 2027.